Naaman

Remote Mental Health Management

Construction Iteration Plan 1

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 28/02/2022 |
| Establish team push communication | 02/03/2022 |
| Team meeting planning | 02/03/2022 |
| Resubmit Life Cycle Architecture Milestone (LCAM) | 13/03/2022 |
| Create LCAM Resubmission wiki page | 13/03/2022 |
| Iteration end | 13/03/2022 |

# 2. High-level objectives

* Objective: Establish team push communication

Outcome: Team’s push communication was decided to be WhatsApp.

* Objective: Team meeting planning

Outcome: Team meetings were decided to be during class time. If necessary, further arrangements will be made.

* Objective: Resubmit Life Cycle Architecture Milestone (LCAM)

Outcome: Some parts of LCAM goals and requirements were revised to fit the construction phase. A summary document of LCAM was submitted.

* Objective: Create LCAM Resubmission wiki page

Outcome: LCAM resubmission wiki page was created. Which includes team members info and links to version control, LCAM resubmission and all the revised documents.

# 3. Evaluation criteria

* WhatsApp was chosen to be push communication method due to team members being familiar with it.
* Team meeting can be held during class times. By doing so we can discuss our project with ourselves as well as the teacher.
* Most of the major documents in LCAM was revised to fit more to the construction phase.
* LCAM was resubmitted to the LCAM resubmission wiki page.
* A summary document of LCAM resubmission were submitted to Turnitin.

# 4. Work Item assignments

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** |
| 1. | Establish team push communication | WhatsApp was chosen | Complete | All members | 1 | 1 |
| 2. | Team meeting planning | Team meetings were planned | Complete | All members | 1 | 1 |
| 3. | Resubmit Life Cycle Architecture Milestone (LCAM) | LCAM resubmitted | Complete | All members | 4 | 4 |
| 4. | Create LCAM Resubmission wiki page | LCAM resubmission wiki page was created | Complete | Temuulen | 2 | 2 |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| No issues |  |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Construction iteration 1 |
| Assessment date | 13/03/2022 |
| Participants | Temuulen, Chhiring, Roshan, Pradeep, Yasiru |
| Project status | Green |

## Assessment against objectives

Each objective has been completed. All members of the team have participated in completion of these tasks.

## Work Items: Planned compared to actually completed

All objectives have been completed according to schedule. Construction iteration 1 have been completed successfully.