Naaman

Remote Mental Health Management

Construction Iteration Plan 2

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 14/03/2022 |
| Team meeting | 16/03/2022 |
| Start construction of Naaman website | 19/03/2022 |
| Construct navigation bar | 19/03/2022 |
| Construct registration page | 26/03/2022 |
| Construct login page | 26/03/2022 |
| Iteration end | 27/03/2022 |

# 2. High-level objectives

* Objective: Team meeting

Outcome: Team discussion on the construction of the Naaman website.

* Objective: Start construction of Naaman website

Outcome: Start building Naaman website. The front end was developed which is the html and css.

* Objective: Construct navigation bar

Outcome: Navigation bar includes home page, about page, therapist page, blog page, contact page, Facebook page link, login, and book now navigations.

* Objective: Construct registration page

Outcome: Registration page allows user to register as a new user. Details are saved to the database.

* Objective: Construct login page

Outcome: Login page allows user to login as a registered user. Opens the profile page of the user.

# 3. Evaluation criteria

* Team meeting was held discussing the construction of Naaman website.
* Construction of the website is almost finished.
* Navigation bar have been completed. Including home page, about page, therapist page, blog page, contact page. Link to Facebook page, login page, and book now navigation.
* Registration page and login page was completed.

# 4. Work Item assignments

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** |
| 1. | Team meeting | Discussion on construction of Naaman website. | Complete | All members | 1 | 1 |
| 2. | Start construction of Naaman website | Most html and css of website have been completed. | Ongoing | All members | 20 | 20 |
| 3. | Construct navigation bar | Navigation bar was constructed. | Complete | Chhiring, Pradeep, Temuulen | 5 | 5 |
| 4. | Construct registration page | Registration page was constructed. | Complete | Chhiring | 5 | 5 |
| 5. | Construct login page | Login page was constructed. | Complete | Chhiring, Pradeep | 5 | 5 |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Some members have had difficulty connecting the code to the database. | Ongoing |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Construction iteration 2 |
| Assessment date | 27/03/2022 |
| Participants | Temuulen, Chhiring, Roshan, Pradeep, Yasiru |
| Project status | Green |

## Assessment against objectives

Construction of the website is almost finished. Each objective has been completed. All members of the team have participated in completion of these tasks.

## Work Items: Planned compared to actually completed

All objectives have been completed according to schedule. Construction iteration 2 have been completed successfully.