Naaman

Construction 3

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 28/03/2022 |
| Team meeting | 30/03/2022 |
| Ongoing construction of Naaman website | 10/04/2022 |
| User Acceptance testing | 10/04/2022 |
| User manual | 10/04/2022 |
| Project status assessment | 10/04/2022 |
| Iteration plans | 10/04/2022 |
| Iteration end | 10/04/2022 |

# 2. High-level objectives

* Objective: Team meeting

Outcome: Team meeting was held to discuss IOCM and assign tasks to team members.

* Objective: Ongoing construction of Naaman website

Outcome: Continue building Naaman website.

* Objective: User Acceptance testing

Outcome: User Acceptance testing was done on the website testing each function of the website. It shows what is currently working with no issue and what needs further development.

* Objective: User manual

Outcome: Create user manual for the Naaman website.

* Objective: Project status assessment

Outcome: Create a project status assessment which includes evaluation of the construction phase for Naaman project.

* Objective: Iteration plans

Outcome: Iteration plans were written to document the progress of the project.

# 3. Evaluation criteria

* Team meeting was held to assign tasks from IOCM to team members.
* The construction of the Naaman website is ongoing.
* User acceptance testing was completed.
* User manual was created for the Naaman website.
* Project status assessment was created.
* Iteration plans were created.

# 4. Work Item assignments

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** |
| 1. | Team meeting | IOCM tasks were assigned to team members | Complete | All members | 1 | 1 |
| 2. | Ongoing construction of Naaman website | Continued construction of the Naaman website | Ongoing | All members | … | … |
| 3. | User Acceptance testing | User Acceptance testing was completed | Complete | Chhiring | 3 | 3 |
| 4. | User manual | User manual was created | Complete | Chhiring | 2 | 2 |
| 5. | Project status assessment | Project status assessment was created | Complete | Roshan, Pradeep | 2 | 2 |
| 6. | Iteration plans | Iteration plans were created | Complete | Temuulen | 2 | 2 |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Some members have had difficulty connecting the code to the database. | Ongoing |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Construction iteration 3 |
| Assessment date | 10/04/2022 |
| Participants | Temuulen, Chhiring, Roshan, Pradeep, Yasiru |
| Project status | Green |

## Assessment against objectives

Each objective has been completed. All members of the team have participated in completion of these tasks.

## Work Items: Planned compared to actually completed

All objectives have been completed according to schedule. Construction iteration 3 have been completed successfully.