**Transition Phase Status Assessment**

**Introduction**

The main goals to achieve in the Transition Phase are:

* To ensure that product is ready for deployment perform beta testing.
* Address and fix issues found in product previously.
* After demonstration of product obtain sponsor signoff acceptance.

The main deliverables required for accomplishing Product Release Milestones are as followed. PRM is accomplished by:

1. Completing a final version of the product that is ready for operational use.
2. Conducting and documenting user acceptance tests on the product that all previous have been fixed.
3. Creating a programmer documentation of the code which would help a different development team understand and maintain the product.
4. Demonstrating the final version of the product to sponsor and stakeholders.
5. Obtaining sponsor/stakeholder acceptance of the final product.

This report evaluates current project progress with the deliverables above. It also summarises progress and general issues that came up during Transition Phase iterations.

The transition phase deliverables include implementation model of final product, sponsor signoff, test model, user manual, programmer documentation, and project status assessment.

1. **Deliverables**
   * **Production Ready Version of the Product**

The final version of the website Naaman will have all required functionalities. Product demonstration was completed along with PowerPoint presentation slides.

<https://interact2.csu.edu.au/courses/1/S-ITC309_202230_SM_I/groups/_73699_1//_1290604_1/Final_Website.zip>

* + **Test Model**

The test model includes user acceptance testing for functions of the website including registration, login, contact, book an appointment, navigation bar, and database connection.

<https://interact2.csu.edu.au/courses/1/S-ITC309_202230_SM_I/groups/_73699_1//_1290593_1/updated_Tests.docx>

* + **User Manual**

The user manual gives instructions on how to navigate through the website with screenshots and descriptions making it easier for anyone to learn.

<https://interact2.csu.edu.au/courses/1/S-ITC309_202230_SM_I/groups/_73699_1//_1290622_1/User%20Mannual.docx>

* + **Programmer Documentation**

The programmer documentation includes descriptions of the website’s main functions along with code screenshots, and database tables.

<https://interact2.csu.edu.au/courses/1/S-ITC309_202230_SM_I/groups/_73699_1//_1290634_1/Programming_Codes.zip>

* + **Sponsor Stakeholder Signoff**

Sponsor signoff was achieved successfully achieved which includes project goal, deliverables, and team information.

<https://interact2.csu.edu.au/courses/1/S-ITC309_202230_SM_I/groups/_73699_1//_1290644_1/project%20sign%20off.docx>

1. **Iterations**

* **Construction Iteration 4**



* + **Transition Iteration 1**



* + **Transition Iteration 2**



* + **Transition Iteration 3**



1. **General Issues**
   * Slow communication

Due to lack of face-to-face communication was slow. Team members live in different countries with different times which lead to slow responses.

* + Time management

Due to long due date of assessment, team members take a slow approach to the assessment. However, near the due date the assessment tasks are rushed.

1. **Overall Assessment Against Project Objectives**

Project objectives were delivered on time according to schedule. The transition phase deliverables included final version of the website, sponsor signoff, test model, user manual, and programmer documentation. All deliverables of Product Release Milestone (PRM) are uploaded to the team wiki page.