Naaman

Remote Mental Health Management

Transition Iteration Plan 2

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 09/05/2022 |
| Implementation model of complete software | 22/05/2022 |
| Sponsor signoff | 22/05/2022 |
| User manual | 22/05/2022 |
| Test model | 22/05/2022 |
| Programmer documentation | 22/05/2022 |
| Transition phase status project assessment | 22/05/2022 |
| Iteration end | 22/05/2022 |

# 2. High-level objectives

* Objective: Implementation model of complete software

Outcome: An implementation model of the complete software has been finished.

* Objective: Sponsor signoff

Outcome: Sponsor signoff document was created detailing the signoff of the software.

* Objective: User manual

Outcome: A user manual of the software was created.

* Objective: Test model

Outcome: A test model for the software including user acceptance testing was created.

* Objective: Programmer documentation

Outcome: Programmer documentation was created explaining the code of the software.

* Objective: Transition phase status project assessment

Outcome: A transition phase status project assessment document was created.

# 3. Evaluation criteria

* Assessment 3 tasks were assigned to each team member in previous iteration.
* Each member has completed their given tasks.
* The complete software was finished.
* Sponsor signoff, user manual, test model, programmer documentation, and transition phase status project assessment documents were completed.
* All documents were submitted to team wiki page.
* Summary document which includes all documents was submitted to Turnitin.

# 4. Work Item assignments

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** |
| 1. | Implementation model of complete software | Implementation model of complete software was finished | Complete | Chhiring/ Pradeep | 4 | 4 |
| 2. | Sponsor signoff | Sponsor signoff was created | Complete | Yasiru | 3 | 3 |
| 3. | User manual | User manual was created | Complete | Roshan | 3 | 3 |
| 4. | Test model | Test model was created | Complete | Chhiring | 3 | 3 |
| 5. | Programmer documentation | Programmer documentation was created | Complete | Chhiring | 3 | 3 |
| 6. | Transition phase status project assessment | Transition phase status project assessment was created | Complete | Temuulen | 3 | 3 |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| No issues |  |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Transition iteration 2 |
| Assessment date | 22/05/2022 |
| Participants | Temuulen, Chhiring, Roshan, Pradeep, Yasiru |
| Project status | Green |

## Assessment against objectives

Each objective has been completed. All members of the team have participated in completion of these tasks.

## Work Items: Planned compared to actually completed

All objectives have been completed according to schedule. Transition iteration 2 have been completed successfully.